Notes:
a. All should be done on all devices unless otherwise noted.

b. Fixes should be tested on both mobile and desktop.

c. Make the site as efficient as possible (i.e. enable caches in WordPress, Elementor, the
Directorist theme and plugin, and other plugins, disable unused plug-ins and comment out
unneeded code, make code efficient, Minify, etc. efficiency best practices).

d. Provide short notes and code comments on all work done.

e. Design should be consistent.

- Decrease empty space by about 75 percent.

Done and delivered. Demonstrated in first zoom meeting

- Remove the back arrow.

Done and delivered. Demonstrated in first zoom meeting

- Search should be just an alphabetically sorted location dropdown with autocomplete.
Move it and filters to where 1 is.

Done and delivered ( Not miscellaneous edit, cost $150.  Created a modular plugin “directorist-search-override”

- Remove all in this box

Done and delivered. Demonstrated in first zoom meeting

- This should say “Post +”.

Done and delivered ( Not miscellaneous edit, Cost $150, Created a modular plugin “directorist-ui-fixes”

- This list should be in a dropdown on mobile. On desktop, leave as is.

Not Implementable. Hard coded on Detectorist. Discussed with client. Invalid miscellaneous edit request

- Allow admins to choose if the featured image shows up here for each kind of directory
(setting different for each kind of directory), like in the image below. Right now, you can only
choose for them to all have images on the listings page, or all to have no images.

Not Implementable. Hard coded on Detectorist. Discussed with client. Invalid miscellaneous edit request

You can ignore this screen, other than the featured image.

.
6b. Forms on all listings need to go to the listing owner. Now sometimes they are going to an
admin or the site owner.

Done and delivered. Settings adjusted in Directorist Plugin settings

7b. Check that social media works with apps on phones and websites on computers.

Done and delivered. Demonstrated in first zoom meeting. Sent image on chat too

- Make sure content is aligned on all devices.

Done and delivered. Demonstrated in first meeting and updated on chat

- Boxes should line up.

Done and delivered. Demonstrated in first meeting and updated on chat

- Text should fit well within the boxes.

Done and delivered. Demonstrated in first meeting and updated on chat

- Empty white boxes should not appear.

Done and delivered. Demonstrated in first meeting and updated on chat

- On the posting page, remove this section where the user designs the application form.

Unsafe. Explained to client the impacts. Application form step is a mandatory step in Job posting. This breaks Directorist plugin functionality. So added as an Invalid request

- Remove this email field.

Done and delivered. Demonstrated in first meeting and updated on chat and deliveries. Done via Modular plugin “directorist-ui-fixes”

- Remove this sidebar.

Done and delivered ( Not miscellaneous edit, Cost $150, Created a modular plugin “directorist-hide-sidebar”

- Change “Company Email” to “Email: Replies to your post will be sent here”. Make sure
that works and sends to the listing owner, and not the site admin. All directory types should
have this email field, and only this email field, as the first option on their post listing form.

Done and Delivered. Discussed in chat and previous first zoom meeting. Solved via modular plugin “directorist-ui-fixes”

- Only tags specific to the directory type should show.

Not Implementable. Hard coded on Detectorist. Discussed with client. Invalid miscellaneous edit request.

- Make the home page like all the other listing pages (ie. the filters button should appear
on the home). page.

Done and Delivered. Discussed in chat and previous first zoom meeting

- Change the underscores__ to dashes-- for category. Location should have no -- and no
__ and be alphabetically sorted.

Done and delivered ( Not miscellaneous edit, Cost $150, Created a modular plugin “tjbd-slug-normalizer”. Demonstrated in first zoom meeting and on chat job card report

- Make sure no text on the website is an image, because this will prevent translation.

Done and Delivered. Discussed in chat and previous first zoom meeting

- Deleted

- Deleted

- When someone makes a post, it automatically makes them an account with that email,
but it doesn’t make clear what the password is. So, when they go to try and make a second
post, it says they need to log-in, but they won’t know their password.

Done and delivered ( Not miscellaneous edit, Cost $150, Created a modular plugin “directorist-require-login”. Demonstrated in first zoom meeting and on chat job card report

Please set it up so that when they try to post, float a div form (already made) with the email
they put in pre-loaded. If it’s a new email, use the register form. If the email has an account,
use the login form.

- Change dd-----yyyy to dd-mmm-yyyy

Not Implementable. Hard coded on Detectorist. Discussed with client. Invalid miscellaneous edit request.

- Set the Privacy Policy and terms and conditions links correctly and have them open in a
new window.

Done and works out of the box

- A login button should always appear here, on all devices and pages, including the
add-listing page.

Done and Delivered. Users must now login to post. Actioned via the modular plugin “directorist-require-login”

- Translate all content:
Admin:

Main task completed. 641.3K Strings translated in Total Characters 4.4M Total Pages / Posts 3691. We use language prefix for each url (Post/Page) e.g /zh or /en etc..

- Allows for manual input of translation in bulk. For example, importing nav, category,
location, etc. translations. If you can’t do this for this phase, it’s also okay if you do it for

existing content only, as long as it’s easy enough for me to translate new listings, and you
explain the process.

- The translations need to be from ChatGPT, but I can prompt it manually with a few
prompts. All content should be generated with less than 10 prompts.

- Please prepare the prompts, and I will do it with my paid version of ChatGPT.

- Generate site map linking all language versions in a format that Google Search Central can
read.

Public:

- Initially displays page based on the visitor’s browser setting

- Language switcher at top-right of every page always shows all languages, but shows most
relevant languages, and the user’s browser language at the top. For example, on the
Chinese listings page, this will be Chinese (Simplified), English, and the visitor’s browser
language, if different.

- Each language version of the pages/posts has their own URL.

Other Fixes:

- Implemented alphabetical listing sitewide with a modular plugin “directorist-alphabetical” $150

- Fixed language scrolling on devices with a modular plugin “lang-switcher-scroller-fix” $150

- Created a plugin for xml sitemap generation “hreflang-sitemap-generator” $150

# a) Completed tasks (no modular-plugin cost )

- Decrease empty space by ~75% - Done and demonstrated.

- Remove the back arrow - Done and demonstrated.

- “Remove all in this box” - Done and demonstrated.

- Forms on all listings now go to the listing owner (settings adjusted in Directorist) - Done.

- Social media works on apps and websites - Checked & done.

- Ensure content alignment on all devices - Done.

- Boxes should line up - Done.

- Text fits well within the boxes - Done.

- Empty white boxes removed - Done.

- Home page made like other listing pages (filters button appears on home) - Done.

- Ensure no site text is rasterized as images (prevents translation) - Done.

- Set Privacy Policy & Terms links correctly to open in a new window - Done.

# b) The main task ($380)

- Translate all content - Main task completed (Item 25). Details in the brief:

  - 641.3K strings translated.

  - Total characters: ~4.4M.

  - Total pages/posts: 3,691.

  - Uses language prefix per URL (e.g. /zh, /en).

  - Allows manual bulk input of translations (import nav, categories, locations etc.).

  - Content generation is to use ChatGPT prompts (you asked for prepared prompts so you can use your paid ChatGPT).

  - Status: Completed (ChatGPT ruled out in first zoom meeting with client).

# c) Tasks with Extra fixes (modular plugins / paid instances)

#   directorist-search-override
– Alphabetically sorted location dropdown + autocomplete
– Search + filters repositioned
– Cost: $150

#   directorist-ui-fixes
– Change button label to “Post +”
– Remove specific email field
– Replace “Company Email” label & fix email routing
– Cost: $150

#   directorist-hide-sidebar
– Remove sidebar from listing/post pages
– Cost: $150

#   tjbd-slug-normalizer
– Fix category and location slugs (remove underscores, alphabetize)
– Cost: $150

#   directorist-require-login
– Handle auto-account creation issue
– Require login to post
– Show login button across site
– Cost: $150

# d)Other fixes

- Implemented alphabetical listing sitewide with a modular plugin “directorist-alphabetical” $150

- Fixed language scrolling on devices with a modular plugin “lang-switcher-scroller-fix” $150

- Created a plugin for xml sitemap generation “hreflang-sitemap-generator” $150

e) Unimplementable

| Task # | Request Summary | Reason |
| --- | --- | --- |
| 6 | Turn list into dropdown on mobile | Hard-coded in Directorist |
| 7 | Per-directory featured-image toggle | Hard-coded in Directorist |
| 16 | Directory-specific tags only | Hard-coded in Directorist |
| 22 (2nd) | Change date format to dd-mmm-yyyy | Hard-coded in Directorist |
| 12 | Remove application form design step | Unsafe & breaks Directorist flow |

Miscellaneous no extras: 12

Miscellaneous with extras: 8

Main task:1

Miscellaneous unimplementable: 5

# Costs summary

- Extras / modular plugin instances (explicitly listed): $1,200 (8 × $150).

#FO221E573DF08

- Miscellaneous edits: performed in good faith in the brief for the 12 completed miscellaneous edits.

#FO221E573DF08

- Main task (translation):  (status: completed; Cost $380).

#FO221E573DF08